# CivicMAPS owner decision runsheet

Version 1.0 | 19 October 2026 | Australia/Melbourne
Proposed decisions — none selected.

Choose one option (A, B or C) for each numbered question. (R) marks the recommended option. Leave unresolved items blank and record the responsible person and condition. Recommendations are not selections.

Validation basis: options were checked against the source-backed Checkpoint B findings, approved D02/D03 behavior and the GOV requirements. They are reasonable design or assessment courses, not claims that the proposed systems are implemented, customer-approved or legally certified. Selection sets direction; dependent boundary changes still require a concrete design and review. It does not authorize production spend, deployment, disposal or F09 suspension.

Preserve the existing ADMIN operational exclusion, Alpha’s usable admin, Beta’s disabled admin/no sessions, council scope, audit history, and D03 disable/re-enable ordering. New powers must be explicit. Governance does not impose a blanket development hold.

## 1. Who should be able to administer council staff and approve increased access?

G02 / GOV-02, GOV-03

(R) A. Council administration with independent approval. Council administrators handle routine staff changes; a second authorized council approver signs off new administrators and increased operational access. No self-approval.

B. Central council security team. A designated council security team executes access changes; another authorized person approves privilege increases. No self-approval. Strong central control, with a larger support workload.

C. Delegated branch administration. Branch administrators manage routine access within approved branch limits; a council-level approver authorizes elevated or cross-branch access. Requires a more detailed delegation model.

Why recommended: The current ADMIN has no staff-management powers. Option A enables council self-administration while checking privilege escalation.

Next action: Define the new administration permission set separately from operational CommandMAPS; keep existing ADMIN operational exclusion.

Selection: ____  Owner: __________________  Conditions: __________________

## 2. At what scope should a person receive operational permissions?

G02 / GOV-02, GOV-03

(R) A. Per operating context. Grant roles separately for each approved council/branch context. A change in one context cannot expand another.

B. Per council with explicit branch limits. Use a council role plus an explicit list of allowed branches. Suits councils with consistent duties across branches.

C. One identity per council. Keep separate council identities, each with explicit branch permissions. Simplifies council separation but increases sign-in and account administration.

Why recommended: Current roles sit on the user identity while context selection changes scope. Option A directly addresses the risk of a role change affecting another context.

Next action: Design grant replacement and revocation history; verify cross-council and cross-context negative cases before migration.

Selection: ____  Owner: __________________  Conditions: __________________

## 3. How should council staff prove their identity and sign in?

G02 / GOV-03, GOV-05

(R) A. Council single sign-on preferred; governed fallback. Use the council identity provider where available. Permit a separately approved CivicMAPS account path with MFA for councils without one; local authorization remains explicit.

B. Council single sign-on required. Require a council identity provider and MFA policy before onboarding. Reduces local credential handling but excludes councils that cannot yet federate.

C. CivicMAPS accounts with MFA. Provide managed local sign-in and MFA, with council-owned joiner/mover/leaver approval. Requires CivicMAPS credential recovery and lifecycle controls.

Why recommended: Customer identity readiness is not yet known. Option A supports varied councils while requiring stronger verification than the current synthetic bootstrap.

Next action: Select and review identity audiences, session boundaries, revocation and provider failure behavior. No identity provider purchase is approved here.

Selection: ____  Owner: __________________  Conditions: __________________

## 4. How should first administrators, additional administrators and lockout recovery be established?

G02 / GOV-03, GOV-09

(R) A. Two verified council administrators. Independently verify initial council authority, enroll two named administrators with MFA, and require a second authorized council person for privileged recovery.

B. Council identity-provider administration. Use independently verified council identity-provider groups for administrator nomination and recovery. Requires option 3A or 3B and a separate emergency procedure.

C. One administrator plus a council recovery custodian. Enroll one active administrator and a separately verified council recovery custodian. Recovery requires that custodian and audited operator execution; the operator cannot approve it alone.

Why recommended: The current operator receives a bearer activation link, and D02 has no post-activation recovery. Option A reduces both operator dependence and single-person lockout.

Next action: Do not give existing bootstrap tokens new powers. Define administrator replacement, emergency evidence and recovery audit before implementation.

Selection: ____  Owner: __________________  Conditions: __________________

## 5. Who should create branches and replace operating contexts or revoked access?

G02 / GOV-02, GOV-03; G05 / GOV-08

(R) A. Council approval with controlled version replacement. Council administrators propose structural changes; a second council approver authorizes them. The service creates new versions and preserves old bindings, grants and record origins.

B. Council central administration only. A designated central council team manages structural versions and regrants under documented internal approval. Simpler delegation, more central workload.

C. Council request with operator-assisted execution. The council approves each structural change; an operator executes a bounded audited procedure. Useful during transition, but the operator cannot decide council grants.

Why recommended: Bindings and revoked grants are immutable today. Option A supports self-administration without rewriting historical ownership or reviving old grants.

Next action: Specify replacement/rehire semantics and human, approver and target attribution; preserve all historical origins.

Selection: ____  Owner: __________________  Conditions: __________________

## 6. How should councils activate features within their licence?

G02 / GOV-02, GOV-03

(R) A. Council activation within the commercial ceiling. The operator sets the contracted feature ceiling; a council administrator chooses which licensed features are active. Neither action creates identities or assigns role grants; activation changes feature capabilities for already-authorized roles under D03.

B. Council request with operator execution. The council approves activation/deactivation and the operator applies that exact request. Offers a controlled assisted rollout at the cost of operator dependence.

C. Two-party approval for activation changes. A council approver and operator both approve every activation/deactivation. Suits contracts needing joint control but adds turnaround time.

Why recommended: Option A matches the owner’s requirement for council control of functionality while preserving commercial entitlements and separate staff grants.

Next action: Preserve D03 retained review, disable/write ordering and audited re-enable. Municipality suspension remains a separate F09 decision.

Selection: ____  Owner: __________________  Conditions: __________________

## 7. Who should approve high-impact platform operations affecting a council?

G02 / GOV-02; G06 / GOV-11

(R) A. Split operator duties with second-person approval. Separate routine service work from activation, entitlement and route-withdrawal powers; require independent operator approval for high-impact actions, plus council authorization where the action changes council authority.

B. A small privileged operator team. Restrict high-impact actions to a named senior team, with mandatory reasons, council authorization where needed and independent post-action review. Less workflow overhead, more concentrated trust.

C. Joint council/operator approval by default. Require a council approver and a privileged operator for planned high-impact changes; define a narrow, recorded emergency service response with later review.

Why recommended: All active operators currently share broad control-plane powers. Option A introduces separation without making routine service work depend on council response.

Next action: Define the action list, notice and emergency rules before enforcement. This selection does not approve F09 suspension policies.

Selection: ____  Owner: __________________  Conditions: __________________

## 8. What provider access boundary should the next production design target?

G03 / GOV-04, GOV-09

(R) A. Controlled privileged access. Develop a managed-service design with least privilege, temporary approved support access, separate deployment authority and council-visible audit. Provider technical access remains an explicitly governed trust.

B. Dedicated managed council environments. Design separate council runtime/data credentials and resources, with controlled privileged support. Improves separation but increases operating cost; dedication alone does not prevent provider plaintext access.

C. Customer-controlled operation feasibility study. Assess a design in which the council controls runtime, deployment and keys and grants support access. Proceed only after proving the trust boundary and recovery model; make no provider non-access promise before that evidence.

Why recommended: The present broker bypasses RLS and can read all control tables. Option A is the most direct bounded improvement; B and C are reasonable higher-separation paths needing additional design evidence.

Next action: Selection authorizes design and cost assessment only. Production topology, key custody, support permissions and expenditure require separate approval.

Selection: ____  Owner: __________________  Conditions: __________________

## 9. Who should retain access to historical records when staff or structures change?

G05 / GOV-07, GOV-08; G02 / GOV-02

(R) A. Dedicated council records-custodian permission. Create an explicitly scoped records-custodian role for retained review/export; ordinary administrators receive no automatic operational-record access.

B. Council records team with dual approval. Restrict retained-record access and export to a records team; require an independent council approver for each exceptional access or export.

C. Approved council archive with controlled handover. Export records and provenance to a council-approved records system under verified acceptance; retain the source until reconciliation and lawful disposal authorization are complete.

Why recommended: Current officer visibility follows assignment; feature disable and route withdrawal are not records-custody workflows. Option A gives continuity with a clear accountable role.

Next action: Preserve originals, provenance, audit and D03 retained review and write ordering. Custodian access adds no automatic ADMIN record access. Define departure, closure and exit scope; F09 suspension remains separate.

Selection: ____  Owner: __________________  Conditions: __________________

## 10. How should retention, legal holds and disposal be introduced?

G01 / GOV-01; G05 / GOV-07, GOV-08

(R) A. Approve schedules first; automate disposal later. Map each record class to the applicable council schedule, trigger and hold rules; implement holds and export first. Enable automated disposal only after separate approval and tested safeguards.

B. Permanent human approval of each disposal batch. Apply approved schedules and holds, but require records-custodian approval for every disposal batch. Lower automation risk with continuing manual workload.

C. Delegate retention to an approved council records system. Use a council archive as the authoritative retention/hold service, with verified transfer, reconciliation and separately authorized source cleanup. Depends on that system’s capability and contract.

Why recommended: There is no defensible universal national retention period. Option A provides a staged path that preserves records while customer-specific rules are validated.

Next action: Council records/legal owners approve applicability and schedules; no selection authorizes immediate deletion or indefinite retention without review.

Selection: ____  Owner: __________________  Conditions: __________________

## 11. How should incidents and restoration be coordinated between operator and councils?

G01 / GOV-01; G06 / GOV-11, GOV-12

(R) A. Joint response with separate accountable duties. Operator leads technical containment and recovery; each council leads its statutory/customer decisions. Agree escalation, evidence preservation and restore checks that preserve revocations.

B. Council-led response with operator execution. Council incident leadership directs response under a service agreement; the operator performs technical actions, with narrowly agreed urgent containment powers.

C. Independent managed response service. Commission a qualified response provider under joint council/operator oversight, with scoped access and approved playbooks. Validate procurement, cost and service responsibilities first.

Why recommended: Council and private-operator legal duties differ. Option A names both responsibilities without inventing a single notification deadline.

Next action: Set workflow/jurisdiction-specific notification triggers, contacts and recovery objectives. Recheck grants, holds, revocations and audit before restored service is released.

Selection: ____  Owner: __________________  Conditions: __________________

## 12. Who should approve the design and accept it for each council’s production use?

G01–G06 / GOV-01, GOV-02, GOV-06, GOV-11, GOV-12

(R) A. Named joint acceptance owners. The CivicMAPS owner approves product direction; operator security approves technical evidence; each council names its service, privacy/security and records decision owners for customer acceptance.

B. Council-led assurance panel. A council-led panel reviews the evidence and directs acceptance, with operator technical sign-off and the CivicMAPS owner approving product commitments. Suits larger or higher-risk deployments.

C. Independent assessor plus accountable sign-off. A qualified external assessor reviews the implementation and customer applicability; the operator and council retain their acceptance responsibilities. Requires separate procurement and budget approval.

Why recommended: Source review and CI demonstrate bounded behavior, not complete production or legal readiness. Option A establishes accountable decisions immediately without assuming an external assessor budget.

Next action: Name people, scope, conditions and evidence owners. Retain Checkpoints B/C/D; functional work continues alongside specific pending decisions.

Selection: ____  Owner: __________________  Conditions: __________________

# Owner selection record

Owner/reviewer: __________________  Date: __________________
Blank means unresolved; no recommendation is preselected.

| Question | A / B / C | Conditions / responsible person |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |
| 6 |  |  |
| 7 |  |  |
| 8 |  |  |
| 9 |  |  |
| 10 |  |  |
| 11 |  |  |
| 12 |  |  |

Return choices and conditions for a recorded implementation contract and applicable advanced review. Production acceptance and budget remain separate.

## Evidence and validation

Evidence baseline: governance 04b7189bb610faa5c7b93915c175a5905870c7c6; integrated main 92b3eea8b8ecfd0505afb6d62d60a001903db161. The underlying Checkpoint B matrix received two Astra source reviews; this runsheet received a separate Luna consistency review; three wording gaps were corrected. That review validates consistency of proposed directions, not implementation or legal approval. Hosted run 39159642180 passed for substantive package 8ccb793; it does not validate future options as implemented.

Authority/data-flow matrix
https://github.com/TechCorp25/CivicMaps-rebuild/blob/04b7189bb610faa5c7b93915c175a5905870c7c6/docs/plans/evidence/2026-10-19-authority-data-flow-matrix.md

Checkpoint B findings and disposition
https://github.com/TechCorp25/CivicMaps-rebuild/blob/04b7189bb610faa5c7b93915c175a5905870c7c6/docs/plans/evidence/2026-10-19-governance-checkpoint.md

Approved D02
https://github.com/TechCorp25/CivicMaps-rebuild/blob/04b7189bb610faa5c7b93915c175a5905870c7c6/docs/plans/F07-D02-decisions.md

Approved D03
https://github.com/TechCorp25/CivicMaps-rebuild/blob/04b7189bb610faa5c7b93915c175a5905870c7c6/docs/plans/F08-D03-decisions.md

GOV requirements
https://github.com/TechCorp25/CivicMaps-rebuild/blob/04b7189bb610faa5c7b93915c175a5905870c7c6/docs/plans/governance-and-production-readiness-gate.md

National obligations register
https://github.com/TechCorp25/CivicMaps-rebuild/blob/04b7189bb610faa5c7b93915c175a5905870c7c6/docs/plans/national-governance-obligations-register.md